Sprint 1 Report

Data Viz, X Force, 10/21/18

**Actions to stop doing**:

* Focusing on other things during scrum meetings.

**Actions to start doing:**

* Make a weekly schedule.
* Online Scrum Board.
* Burndown chart

**Actions to keep doing:**

* Continue discussing architecture during meetings: Allows us to solidify ideas that may have been vague in previous meetings.

**Work completed/not completed:**

Completed:

* Basic D3 bar graph created.
* Sound API decided.
* Web Framework created.

Not Completed:

* .csv conversion to an array.
* Cohesive implementation into a single web app.

**Work completion rate:**

* User Stories Completed:
* Estimated Ideal Work Hours: 30 hrs
* Total # of Days: 14 Days
* Stories per Day:
* Ideal Work Hours per Day: