Sprint 4 Report

Data Viz by XForce

12/1/18

Actions to stop doing: Not planning around break. This caused us to overload ourselves at the end of the Sprint with work in order to keep up with plans.

Actions to start doing: Start sprint tasks earlier. Thanksgiving week ended up throwing everyone’s schedule out of order. Holding some kind of meet up/short check-in would’ve been ideal. Work on the project died down as a result of not working on this.

Actions to keep doing: Meeting up to work on project helps to guide focus and allows team to immediately know what each team member is working on.

Work completed: Search feature, Creating Log-in, Storing Data, Viewing Stored Data, Removing Dataset, Naming Graph, Different options for sound playback

Work not completed: Synching Line Graph Animation with Sound, CSV Input, Overlay Datasets, Pie Chart

Work completion rate: Seven user stories completed during this sprint. Estimated ideal work hours is 20 hours. The average user stories per day is 11 stories/56 days. The ideal work hours per day is 10 hours/7 days.